# Updated Master Context & Phase 2 Plan – Agentic AI Software Installation Platform

1. Project Overview

The platform is designed to automate software installation across Windows and Linux systems using a job-driven architecture. It integrates API, lifecycle management, execution engines, and future AI-based automation.

2. Current Implementation Status (Completed Phases)

Phase 1 & Phase 1B are fully completed:
- FastAPI API layer implemented
- PostgreSQL database setup with jobs and job_steps tables
- Job lifecycle management (PENDING → VALIDATING → RUNNING → VERIFYING → SUCCESS/FAILED)
- Worker queue system for asynchronous processing
- Retry logic and failure handling
- Structured logging and trace_id tracking
- Progress API with detailed step visibility
- Alembic migrations enabled

3. Current Architecture Flow

Client / ServiceNow → FastAPI → Job Lifecycle Service → Queue → Worker → Execution Service → Executors → Target Systems

PostgreSQL acts as the system of record.

4. Phase 2 Objective

Introduce real execution capability to install software remotely on Windows and Linux systems while maintaining existing lifecycle and observability architecture.

5. Phase 2 Features (Detailed)

5.1 Executor Framework
- Base executor interface
- Factory pattern for OS selection
- Separation of execution logic from services

5.2 Windows Execution
- WinRM integration
- NTLM authentication
- PowerShell command execution
- Credentials managed via .env (temporary)

5.3 Linux Execution
- SSH / Paramiko-based connectivity
- Remote command execution

5.4 Execution Flow
Worker → Execution Service → Executor Factory → OS Executor → Remote System Execution

5.5 Error Handling
- Capture execution errors
- Persist in job.last_error
- Append failure steps (execution_failed)
- Transition job to FAILED / FAILED_FINAL

5.6 Retry Mechanism
- Use retry_count and max_retries
- Transition to FAILED_FINAL after max attempts

5.7 Timeout Handling
- Use timeout_seconds to control execution duration

5.8 Observability
- Step-level execution tracking
- Execution timing capture
- Trace ID correlation across logs

6. Target Code Structure (Phase 2)

/app
  /executors
    base_executor.py
    windows_executor.py
    linux_executor.py
    executor_factory.py
  /services
    execution_service.py
    job_lifecycle.py
  /queue
  /routes
  /schemas
  /models

7. Design Principles

- API-first design
- Separation of concerns
- No execution logic in API routes
- Modular extensibility
- Lifecycle-driven execution
- Observability-first approach

8. Testing Strategy for Phase 2

- Validate Windows execution success path
- Validate Linux execution success path
- Simulate failures and verify error capture
- Validate retry logic behavior
- Validate timeout scenarios

9. Future Roadmap

Phase 3 – Credential Security
- Azure Key Vault integration
- Remove credentials from code

Phase 4 – SOP + AI Integration
- SOP file parsing
- Azure OpenAI integration

Phase 5 – MCP Architecture
- Convert executors into MCP tools
- AI agent-driven execution

10. Conclusion

The system has a strong and stable foundation. Phase 2 focuses on introducing real execution while maintaining scalability, modularity, and observability.